## Slide 1: Problem Statement Worksheet (Hypothesis Formation)
1
4
Context
Constraints within solution space
5
2
Criteria for success
Stakeholders to provide key insight
3
6
Scope of solution space
Key data sources
Similar to other mining companies, Monalco Mining has heavily invested in novel operating technologies such as iron ore-crushers to cash in the opportunity arisen by the worldwide increase in demand of iron ores and its price increase to $110/ton. However, the subsequent increased market oversupply caused the reduction in the price to about $55/ton which is just over $50/ton of operating breakeven point. The management thinks the current downward trend in price is unsustainable for business’ profitability and decided to find avenues to streamline the cost, specifically by focusing in the expenditure on maintenance of the ore crushers.
A load sharing plan for equipments will be developed and implemented to prevent the excess usage of the ore crushers in order to reduce the maintenance by 20% (9 Million) by the end of the year 2019.
A disciplined expenditure plan will be practiced to reduce the annual operating cost. In particular, available historical data regarding usage of each ore crushers, their respective wear conditions and age will be analysed to develop and implement a detailed load sharing plan to minimize recurring maintenance expenditure.
likely resistance from the reliability engineering team.
Unexpected equipment malfunction might require unscheduled maintenance.
The recommended OEM limit of one maintenance event at every 50,000 tons of iron ore processed cannot be crossed.
Limited number of new ore crushers for load sharing during malfunction.
Data Historian - has information on how many tonnes of Iron Ore were processed with the ore crushers.
Ellipse - has information on the old work orders that used to be raised for equipment, before the upgrade to SAP.
SAP - The most up-to-date information source on equipment logs and work order requests that have been raised for maintenance work for the ore crushers and other pieces of equipment.
T3000 DCS – Sends raw streaming data on vibrations, temperature, and the humidity of the ore crushed to Data Historian.
Ore Crusher System - has a high-level process map outlining how the Ore Crusher System works for individual ore crusher models.
H
D
E
I
P
H
Chanel Adams – Reliability Engineer,
Jonas Richards – Asset Integrity Manager,
Bruce Banner – Maintenance SME,
Jane Steere - Principal Maintenance,
Fargo Williams – Change Manager,
Tara Starr - Maintenance SME
How can Monalco Mining reduce the operating cost, specifically the maintenance expenditure by 20% by the end of the year 2019 to limit the impact on the business’ profitability incurred by the deteriorating market environment?
Notes: Hypothesis: Create a Hypothesis with an emphasis on SMART principles. (S – Specific, M – Measurable, A – Achievable, R – Realistic, T – Timebound). If you cannot do this, you do not have a good grasp on the business problem.
Context: With context, we have clearly identified the problem at hand and have elucidated on how our initiative may solve this problem, alongside the commercial implications this will have on the business.
Criteria for Success: Clearly defining the criteria for success ensures that the scope of your work is clearly defined and understood. Otherwise, if this isn’t defined – your work will never end which will result in mismatched expectations.
Scope of Solution Space: Scoping out the solution space ensures that the business initiative is SPECIFIC for a certain segment or area. This prevents solutions that have been developed being scaled and applied for all other business units that the solution may not be responsible or scalable for.
Constraints within Solution Space: Looking forward, what are the foreseeable problems we are likely to encounter? Could this be stakeholder resistance? Could this be we don’t have access to the right data?
Stakeholders to provide key insight: Who are the people I need to speak to, to get the answers I need for my data analysis?
What key data sources are required?
Based off my discussions with the key stakeholders – can we clearly list out all the data sources we need so we can make a highly targeted request as opposed to a scatter-gun approach where we ask for a bit of everything?